## Slide 1: PharmaCorp Mexico
Business Case for Oracle Cloud Infrastructure
2026-04-12
Prepared by: Carlos Mendoza — Solutions Architect

## Slide 2
Executive Summary
PharmaCorp Mexico operates 3 mission-critical Oracle databases (EBS R12, SAP, DW) on aging Exadata X6 hardware. The hardware refresh quote is $1.8M and locks the company into 5 more years of on-prem operations with no DR capability. Migration to OCI ExaCS X11M reduces annual infrastructure costs by 61% ($1.75M over 3 years), adds cross-region DR (RPO<15min, RTO<1h), and resolves the pending SOX audit finding on automated patching — all while eliminating data center costs.

## Slide 3
Business Drivers
01
Primary Driver: Hardware Refresh Avoidance
HW refresh due in 6 months — must decide now or commit $1.8M
02
Financial Impact of Inaction
$1.8M HW refresh + $300K/yr support + $80K/yr DC costs = $2.88M over 3yr

## Slide 4
Return on Investment
—
3-Year Return on Investment
1 months
Payback Period

## Slide 5
Value Drivers

## Slide 6
Risk Assessment
✓ Migration Risks (Mitigated)
⚠ Risks of Inaction
• EBS customizations require testing
Mitigation: Pre-Prod testing in Phase 2 before cutover
• FastConnect provisioning delay (partner-dependent)
Mitigation: Start in week 1; IPSec VPN as interim backup
• HW refresh deadline pressure (6 months)
Mitigation: 16-week migration plan fits within window
• No DR — single site, single point of failure for EBS
• SOX audit finding remains unresolved (manual patching)
• $1.8M HW refresh locks in 5 more years of on-prem

## Slide 7
Implementation Roadmap — 16 weeks (May — September 2026)
1
Phase 1
2
Phase 2
3
Phase 3
4
Phase 4

## Slide 8
Our Recommendation
Proceed with OCI ExaCS migration. 61% cost reduction over 3 years ($1.75M saved), cross-region DR capability, and SOX compliance resolution. The alternative (HW refresh) costs $1.75M more and leaves DR + compliance gaps unresolved.
NEXT STEPS
1
Board approval with TCO presentation — May 2026
2
Provision OCI tenancy + ExaCS in Queretaro — June 2026
3
Start FastConnect provisioning with partner — June 2026
4
EBS customization inventory and Pre-Prod testing — June 2026

## Slide 9
Carlos Mendoza — Solutions Architect